Action Plan:

Phase 0: Project plan
Set up github [Alistair]
Data gathering from university (energy use statistics etc.)

Phase 1:

Requirements Gathering 9/03
Gather requirements from students and academics as to which features would be useful in a carbon-footprint calculating app. (Canvas questionnaire, interviews with representative users).
Deliverable: Requirements document. [Alistair, Abigail]

Leads into:
Use Cases Diagrams (initial) 9/03
Generate use case diagrams for most important use cases.
Deliverable: Use case diagrams. [Ryan, Adela]

Low-fidelity prototype 9/03
Deliverable: Initial prototype of page layout and basic functionality. [Kim]

Phase 2:

Usability/Accessibility 12/03 [Adela, Abigail]
Evaluate usability using quantitative/qualitative methods (expert review?)
Deliverable: Usability review

Leads into:
Revised Specifications 12/03 [Team meeting]
Revise requirements document/use case diagrams based on the results of usability review
Deliverable: Revised documents

Leads into:
Medium-fidelity prototype 16/03 [Split by use cases]
Deliverable: Updated prototype that implements results of usability review

Phase 3:

User centric usability evaluation 19/03 [Adela on lead]
User-centred usability review incorporating end-user evaluation and quantitative methods.
Deliverable: Usability report on results.

Testing 19/03 [Alistair on lead]
Quantitative end testing on performance and consistency
Deliverable: Test report (for development)

Leads into:

High-fidelity prototype 23/03 [Abigail on lead]
Updated prototype incorporating results of usability evaluation and test results.

Phase 4:

Final prototype 30/03 [All hands]
Final “release” version of the prototype.

Presentation 30/03 [Split based on features]
Presentation/Demo (Max 20 minutes including Q&A) for a non-technical audience.